# ToolPickGuide plan schedule

Updated 2026-10-02. Live tracker: ToolPickGuide PM Tracker (Google Sheet, tab Tasks).

| You: you do it | Agent: agent prepares; '→ you run' = you click go | Done: finished and verified |
| --- | --- | --- |

# Done so far  ·  Oct 1 – 2

Foundation

| Owner | Task | How / where |
| --- | --- | --- |
| Done | Search Console + Google Analytics connected | gsc_pull.py · ga_pull.py |
| Done | Content strategy approved: CRM hub + client-tool spokes | CONTENT_STRATEGY.md |
| Done | Keyword demand pulled (Bing + DataForSEO), verticals re-ranked | Legal #1 · Real estate #2 · Photographers #3 |
| Done | 7 home-office pages hidden from Google (noindex) | Verified live |
| Done | Legal pages 397 + 368 upgraded (prices, links, FAQ) | Verified live |
| Done | Post 558 images fixed · breadcrumbs fixed | Verified live |

# This week  ·  Oct 2 – 7

Unblock

| Owner | Task | How / where |
| --- | --- | --- |
| You | GA4: stop counting your own visits | Admin → Data streams → internal traffic |
| You | Replace the Google key that was attached in chat | Delete key 6fe0ca43…, create new |
| You | Answer A/B for the website-builders page | Tool lineup · affiliate links |
| You | Paste 'client intake form template' brief into Junia | Drafts only |
| You | Paste 2 older briefs: contract template, Pixieset review | Drafts only |
| You | Join PracticePanther + Lawmatics; email Clio + MyCase | Send approved links back |
| Agent | Real estate transaction management brief + facts sheet | Next Junia brief in queue |

# Week 2  ·  Oct 8 – 14

Upgrade live pages

| Owner | Task | How / where |
| --- | --- | --- |
| Agent | Website-builders upgrade file | → you run --replace-live 32 |
| Agent | Form-builders upgrade plan (post 52) | → you approve |
| Agent | Fix duplicate /home/ page | → you run |
| Agent | Internal links pointing to post 32 | → you run link_injector.py |
| Agent | QA the Junia drafts | junia_draft.py → you run --apply |
| Agent | HoneyBook pricing brief + facts sheet | Junia queue #3 |
| You | Review drafts 554 / 556, trash old draft 217 | WordPress admin |

# Weeks 3 – 4  ·  Oct 15 – 31

Grow + clean up

| Owner | Task | How / where |
| --- | --- | --- |
| Agent | Best CRM for agencies brief + facts sheet | Junia queue #4 |
| Agent | Service contract template brief | Junia queue #5 |
| You | Paste new briefs into Junia | Drafts only |
| Agent | Technical crawl + robots.txt check | ONSITE_PLANS.md |
| Agent | Backlink gap + AI Overview citation check | DataForSEO → you run (paid) |
| Agent | Reddit/Quora plan + posting schedule | knowledge/briefs/ |
| You | Photo images for 4 vertical pages | No text, no logos |
| You | Admin checklist: author, Bing, llms.txt, law-firm FAQ | SEO-ADMIN-CHECKLIST.md |

# Every month  ·  From Nov 1

Measure

| Owner | Task | How / where |
| --- | --- | --- |
| You | Run gsc_pull.py + ga_pull.py --property 551985779 | ~5 minutes |
| Agent | Read reports → new Sheet tasks; re-check legal pages | data/ |
| Agent | Next batch of Junia briefs | From demand data |

# Every quarter  ·  Next: Jan 1, 2027

Re-decide focus

| Owner | Task | How / where |
| --- | --- | --- |
| Agent | Strategy review: score each topic group | CONTENT_STRATEGY.md |
| You | Refresh keyword data (DataForSEO) | Paid, you run |
| You | Approve focus for next quarter |  |